**Guy’s and St Thomas’ Personalised Treatment Pathway**

**& Patient Journal Project**

**Bi-Weekly Status Report**

7th October 2014

**Version History**

|  |  |  |  |
| --- | --- | --- | --- |
| Author | Version | Date  | Comment |
| Henry Scott-Green | 0.1 | 7th October | Draft |
| Henry Scott-Green | 1.0 | 7th October | Submitted for Review |

**High Level Status: Green­­**

**Breakdown**

* Development Team: Henry Scott-Green, Alex Gamble and Iustin Sibiescu.
* First contact with Guy’s and St Thomas’ Hospital Trust made.
* Initial scope of project:
	+ Application tentatively agreed upon as a native WebApp.
	+ Application to be used to present data, reinforcing Information Delivery, an area in which Guy’s hospital is actively pursuing improvement.
	+ Application to be used to objectively record outpatient symptoms in periods between consultations as a diagnostic aide.
* Project Management:
	+ Application delivery agreed for April 2015, to be complete for the opening of a new state of the art Cancer Centre at Guy’s Hospital.
	+ Bi-Weekly status reporting agreed upon.
	+ Formal interview scheduled for the 27th of October with Dr. Sarah Payne to finalise project scope and formalise requirements.
	+ Clinic visit agreed upon for members of development team to experience the patient journey. Date TBC.
* Data security and patient confidentiality:
	+ Action: Meeting with Vikash Jogia, a member of the client data security team, to be arranged.
	+ Hosting requirements and restrictions for the webapp and database need to be discussed as patient-doctor confidentiality and data security will need to be maintained at all times.

**Risk Management**

**Outstanding Risks:**

1. None

**Mitigating Actions:**

1. N/A

**Low Level Status**

**Requirements**

* Client requirements have been discussed.
* Final requirements to be formalised at client interview on October 27th.

**Deliverable Progress and Development Team Task Assignment**

**Deliverable 1**

* Pending completion of requirements gathering.